MigrateEnv

LLM-Directed Fix Guide

Phased changes · localhost-first → HuggingFace ready

How to use this guide Hand this document to your LLM (Cursor, Aider, Continue) one phase at a time. Each phase ends with a CHECKPOINT — run those commands and confirm they pass before pasting the next phase. Do not batch multiple phases in a single prompt. Phases 1-7 are entirely localhost. Phase 8 adds HF deployment without touching any runtime logic — flipping to cloud is a one-line env var change only.

## Phase overview

| # | Phase | Files changed | Risk | Verify with |
| --- | --- | --- | --- | --- |
| 1 | Docker + Requirements fix | Dockerfile, docker-compose.yml | Critical | checkpoint below |
| 2 | Grader bug fixes | fk_grader.py, schema_grader.py, data_grader.py, inspector.py, task files | Critical | checkpoint below |
| 3 | env.py + sanitizer hardening | env.py, sanitizer.py, app/graders | Medium | checkpoint below |
| 4 | inference.py stdout fix | inference.py — log format, finally-block, fallback guard, startup wait | Critical | checkpoint below |
| 5 | openenv.yaml + .env wiring | openenv.yaml, .env.example, docker-compose.yml | Low | checkpoint below |
| 6 | Observation model fix | app/models.py, app/env.py, app/tasks/* | Low | checkpoint below |
| 7 | README.md | README.md (mandatory per hackathon spec) | Critical | checkpoint below |
| 8 (later) | HuggingFace deployment | No code changes — env var swap only | Infra only | checkpoint below |

PHASE 1 · Docker + Requirements fix Get docker build passing. Nothing else changes. Stop here and verify.

The Docker image does not include inference.py. Every other phase depends on a working image, so fix this first.

rich==13.7.1 and python-dotenv==1.0.1 are already present in requirements.txt. Do NOT add them again.

### Change 1 — Dockerfile: add inference.py

Find the existing COPY block and add exactly one new line after it:

# BEFORE (existing lines, do not reorder):

COPY app/ ./app/

COPY db/ ./db/

COPY baseline.py .

COPY openenv.yaml .

# ADD THIS LINE immediately after:

COPY inference.py .

### Change 2 — docker-compose.yml: add healthcheck to app service

Find the app: service block. If the healthcheck key does not exist, add it. Do not modify the db: service block.

app:

healthcheck:

test: ["CMD", "python", "-c", "import httpx; httpx.get('http://localhost:8000/health').raise_for_status()"]

interval: 10s

timeout: 5s

retries: 5

start_period: 20s

CHECKPOINT — verify before proceeding to the next phase - docker build -t migrateenv . completes with no errors - docker compose up starts without 'module not found' errors - curl http://localhost:8000/health returns {"status": "ok"} - ls inside the running container confirms inference.py is present at /app/inference.py

PHASE 2 · Grader bug fixes Fix scoring correctness. These silently produce wrong rewards even when an agent does everything correctly.

All four bugs are in app/graders/ and app/tasks/. Make all changes in one pass since they are co-located.

### Bug 1 — fk_grader.py: wrong from_table resolution

Current code: from_table = requirements.get("table", "product_pricing"). For the hard task, "table" is "orders", so any FK check runs against orders instead of the correct FK source table. Resolve from_table from each FK spec itself:

# REMOVE this line at the top of score():

from_table = requirements.get("table", "product_pricing")

# REPLACE the entire required_fks loop with:

for fk_req in required_fks:

from_table = fk_req.get("from_table", requirements.get("table", "product_pricing"))

from_cols  = fk_req["constrained_columns"]

to_table   = fk_req["referred_table"]

to_cols    = fk_req["referred_columns"]

found = any(

fk["from_table"] == from_table

and fk["from_columns"] == from_cols

and fk["to_table"] == to_table

for fk in all_fks

)

checks.append(found)

details[f"fk_{from_table}_to_{to_table}"] = found

Also add from_table to the FK requirement dict in task_medium.py:

# In task_medium.py get_target_schema_requirements(), update the FK entry:

{

"from_table": "product_pricing",   # ADD THIS KEY

"constrained_columns": ["product_id"],

"referred_table": "products",

"referred_columns": ["product_id"],

}

### Bug 2 — inspector.py: case-insensitive constraint and index name matching

PostgreSQL lowercases all unquoted identifiers. An agent writing CHK_LOYALTY_TIER creates a constraint stored as chk_loyalty_tier, but a case-sensitive compare fails. Fix both check_constraint_exists() and index_exists():

# In app/inspector.py — check_constraint_exists():

# BEFORE:

return any(c['name'] == constraint_name for c in constraints)

# AFTER:

return any(c['name'].lower() == constraint_name.lower() for c in constraints)

# In app/inspector.py — index_exists():

# BEFORE:

return any(idx['name'] == index_name for idx in indexes)

# AFTER:

return any(idx['name'].lower() == index_name.lower() for idx in indexes)

### Bug 3 — task_hard.py: case-insensitive status value check

An agent using 'Shipped' instead of 'shipped' passes the migration logically but fails the grader. Lowercase the query so comparison is case-insensitive:

# In task_hard.py get_target_schema_requirements():

"required_status_values": {

"query": "SELECT DISTINCT LOWER(order_status) FROM orders ORDER BY 1",

"must_contain": ["pending", "shipped"],

},

### Bug 4 — data_grader.py: medium task empty product_pricing guard

An agent that creates product_pricing (empty) and drops columns from products can achieve a high schema score before inserting any rows. Add an explicit check that product_pricing has at least one row before awarding full marks:

# In DataGrader.score(), immediately after row_counts = get_row_counts(engine):

if "product_pricing" in requirements.get("required_tables", []):

pp_count = row_counts.get("product_pricing", 0)

ok = pp_count > 0

checks.append(ok)

details["product_pricing_has_rows"] = {"count": pp_count, "ok": ok}

### Bug 5 — data_grader.py: verify actual data values for medium task (NEW)

The data grader currently only checks row counts, not whether the migrated values are correct. An agent could copy wrong data and still pass. Add a spot-check for the medium task — confirm that the sum of unit_price in product_pricing matches the original products table total:

# In DataGrader.score(), after the product_pricing_has_rows check:

if "product_pricing" in requirements.get("required_tables", []):

try:

with engine.connect() as conn:

orig = conn.execute(text(

"SELECT COUNT(*) FROM product_pricing WHERE unit_price IS NOT NULL"

)).scalar()

ok = (orig == row_counts.get("product_pricing", 0))

checks.append(ok)

details["product_pricing_price_populated"] = {"non_null_prices": orig, "ok": ok}

except Exception as e:

details["product_pricing_price_check_error"] = str(e)

CHECKPOINT — verify before proceeding to the next phase - docker compose exec app python -c "from app.graders.fk_grader import FKGrader; print('OK')" - POST /reset task_id=easy, then POST /step with a valid ALTER TABLE — grader JSON in response has correct field names - POST /reset task_id=hard — grader response does not show from_table=orders for FK checks - Constraint names in grader details are lowercase (chk_loyalty_tier, not CHK_LOYALTY_TIER)

PHASE 3 · env.py + sanitizer hardening Thread safety, SQL guards, redundant-step tracking, DB error recovery. Prevents silent corruption.

### Change 1 — sanitizer.py: block DELETE FROM without WHERE

Currently DELETE FROM customers (no WHERE clause) is only warned, not blocked. An agent or adversarial model could wipe entire tables. The episode continues in a permanently broken state. Move this pattern from _WARN_PATTERNS to _BLOCKED_PATTERNS:

# In sanitizer.py _BLOCKED_PATTERNS list, ADD this entry:

r"\bDELETE\s+FROM\b(?!\s+\w+\s+WHERE\b)",   # DELETE without WHERE

# Also REMOVE the same pattern from _WARN_PATTERNS if it exists there.

### Change 2 — sanitizer.py: block multi-statement SQL

The OpenAI client occasionally outputs two statements separated by a semicolon. SQLAlchemy's conn.execute(text()) raises a ProgrammingError on multi-statement strings. Detect and block them before execution to return a clear error instead of a cryptic psycopg2 exception:

# In sanitizer.py, add this check at the start of sanitize_sql(), before the _BLOCKED_RE loop:

# Multi-statement guard (semicolons that are not inside quotes)

import re as _re

stripped_for_semi = _re.sub(r"'[^']*'", "''", sql_stripped)  # remove string literals

if stripped_for_semi.count(";") > 1 or (stripped_for_semi.count(";") == 1 and not stripped_for_semi.rstrip().endswith(";")) :

return False, "Multi-statement SQL not allowed. Submit one statement per step."

### Change 3 — sanitizer.py: block DROP COLUMN on primary key columns

An agent can issue ALTER TABLE customers DROP COLUMN customer_id, which destroys all FK constraints in the Northwind schema. The episode becomes unrecoverable. Add a pattern to block drops on known Northwind PK columns:

# In sanitizer.py _BLOCKED_PATTERNS, ADD:

r"\bDROP\s+COLUMN\b\s+(customer_id|product_id|order_id|employee_id|supplier_id|category_id|shipper_id)\b",

### Change 4 — env.py: implement redundant_step_count tracking

_redundant_step_count is tracked but never incremented — the redundant-step penalty is permanently dead code. Increment it when the agent submits an identical SQL to the previous step, or submits a bare SELECT with no schema-changing intent:

# In MigrateEnv.__init__(), add:

self._last_sql: Optional[str] = None

# In MigrateEnv.step(), after the is_safe check passes, ADD:

if sql.strip() == (self._last_sql or "").strip():

self._redundant_step_count += 1

self._last_sql = sql.strip()

### Change 5 — env.py: schema snapshot caching per step

get_schema_snapshot() and get_row_counts() are called twice per step — once in the grader, once in _build_observation(). This doubles DB load on every step. Cache the snapshot after grading and reuse it within the same step:

# In MigrateEnv.__init__(), add:

self._cached_schema: Optional[dict] = None

self._cached_row_counts: Optional[dict] = None

self._cache_step: int = -1

# In step(), after grader_result = self._grader.compute(...):

self._cached_schema = None   # grader consumed it; clear cache

# In _build_observation(), replace get_schema_snapshot / get_row_counts calls:

if self._cache_step == self._step_number and self._cached_schema:

schema     = self._cached_schema

row_counts = self._cached_row_counts

else:

schema     = get_schema_snapshot(self._engine)

row_counts = get_row_counts(self._engine)

self._cached_schema     = schema

self._cached_row_counts = row_counts

self._cache_step        = self._step_number

### Change 6 — env.py: DB reconnect on engine error

If the DB connection drops mid-episode, _execute_sql raises an exception and the step returns an error indefinitely. Add a single reconnect attempt before re-raising:

# In MigrateEnv._execute_sql(), replace the except block:

except Exception as e:

logger.warning(f"SQL execution error: {e} | SQL: {sql[:200]}")

try:

reconnect(DATABASE_URL)

self._engine = get_engine()

logger.info("DB reconnected after error — retrying SQL")

with self._engine.begin() as conn:

conn.execute(text(sql))

return {"success": True, "sql_executed": sql, "reconnected": True}

except Exception as e2:

logger.error(f"SQL still failing after reconnect: {e2}")

return {"success": False, "error": str(e2), "sql_executed": sql}

CHECKPOINT — verify before proceeding to the next phase - POST /step with 'DELETE FROM customers' (no WHERE) returns HTTP 200 with error in info — does NOT delete rows - POST /step with 'SELECT 1; ALTER TABLE customers ADD COLUMN x INT' returns blocked message - POST /step twice with identical SQL — GET /state shows redundant_step_count: 1 - docker compose exec app python -c "from app.sanitizer import sanitize_sql; print(sanitize_sql('DELETE FROM customers'))" prints (False, ...)

PHASE 4 · inference.py stdout fix Fix the log format contamination, guarantee [END] always emits, fix [STEP] on errors, fix LLM fallback.

This is the most impactful phase. The evaluator parses stdout line-by-line looking for [START], [STEP], and [END] tokens. Any rich/logger output on stdout breaks the parser and scores you 0.

### Change 1 — redirect rich Console to stderr (CRITICAL)

The Console() default writes to stdout. All console.print() calls — progress bars, step summaries, result tables — contaminate the evaluator's log stream. One character change fixes it:

# BEFORE (top of inference.py):

console = Console()

# AFTER:

console = Console(stderr=True)

Do not touch any console.print() calls. Only change the constructor.

### Change 2 — emit [START] and [END] even on reset failure

The spec says [END] must always be emitted, even on exception. Currently the early-return path on reset failure emits neither [START] nor [END]. Fix by emitting [START] immediately after the reset call, then wrapping the step loop in try/finally:

# In run_task(), immediately after the reset block (before the for loop):

print(f"[START] task={task_id} env={BENCHMARK} model={MODEL_NAME}", flush=True)

# IMPORTANT: remove the existing print([START]...) line that was inside the loop.

# The [START] line currently appears only if reset succeeds AND after the first step.

# Move it to immediately after api_reset() returns successfully.

# Also: in the reset-failure early-return block, add:

print(f"[START] task={task_id} env={BENCHMARK} model={MODEL_NAME}", flush=True)

print(f"[END] success=false steps=0 score=0.00 rewards=0.00", flush=True)

return { ... }  # existing return dict unchanged

### Change 3 — wrap step loop in try/finally to guarantee [END]

Restructure the for-loop so [END] always prints, even if an unhandled exception propagates:

# Wrap the entire for-loop in try/finally:

try:

for step_num in range(max_steps):

# ... existing loop body unchanged ...

if done or action_type == "done":

break

time.sleep(RATE_LIMIT_SLEEP)

except Exception as loop_err:

logger.error(f"Unhandled error in step loop: {loop_err}")

finally:

all_rewards_str = ",".join(f"{r:.2f}" for r in step_rewards) or "0.00"

print(

f"[END] success={'true' if total_reward >= 0.95 else 'false'} "

f"steps={min(len(actions_taken), max_steps)} "

f"score={total_reward:.2f} "

f"rewards={all_rewards_str}",

flush=True

)

IMPORTANT: Remove the existing [END] print that currently appears at the bottom of run_task(). It is now inside finally.

### Change 4 — emit [STEP] even on HTTP errors

When api_step() raises an exception, the code currently does 'continue' without printing [STEP]. The spec requires one [STEP] per step. Fix:

# In the api_step exception handler:

except Exception as e:

console.print(f"  [red]Step API error at step {step_num + 1}:[/red] {e}")

print(

f"[STEP] step={step_num + 1} action=null "

f"reward={total_reward:.2f} done=false "

f"error={str(e)[:120].replace(chr(10), ' ')}",

flush=True

)

time.sleep(RATE_LIMIT_SLEEP)

continue

### Change 5 — escape action string in [STEP] line

The [STEP] action= field currently embeds raw SQL which can contain spaces, breaking the evaluator's whitespace-delimited field parsing. Wrap the action string in single quotes and strip internal newlines:

# Change the action_str computation before the print:

action_str = (action.get("sql") or action.get("inspect_query") or action.get("action_type", ""))

action_str_safe = action_str[:120].replace("\n", " ").replace("'", "")

print(

f"[STEP] step={step_num + 1} action='{action_str_safe}' "

f"reward={total_reward:.2f} done={'true' if done else 'false'} "

f"error={step_error if step_error else 'null'}",

flush=True

)

### Change 6 — guard non-JSON LLM response: use SELECT 1 instead of done

Currently if both JSON parse and regex extraction fail, action = {"action_type": "done"}, silently ending the episode. Instead, log a no-op inspect and continue:

try:

action = json.loads(raw)

except Exception:

import re

match = re.search(r'\{.*\}', raw, re.DOTALL)

if match:

try:

action = json.loads(match.group())

except Exception:

logger.warning(f"Non-JSON LLM output at step {step_num+1}: {raw[:200]}")

action = {"action_type": "inspect", "inspect_query": "SELECT 1"}

else:

logger.warning(f"Non-JSON LLM output at step {step_num+1}: {raw[:200]}")

action = {"action_type": "inspect", "inspect_query": "SELECT 1"}

### Change 7 — add server startup wait loop (NEW from uploaded guide)

Replace the existing health check block in main() with a retry loop so the script waits for the server instead of exiting if it is still starting:

# Replace the existing health check block in main() with:

import time as _time

MAX_WAIT = 60  # seconds to wait for server

waited = 0

while waited < MAX_WAIT:

try:

health = api_health(args.host)

db_ok = health.get("database_connected", False)

if db_ok:

break

except Exception:

pass

console.print(f"[dim]Waiting for server... ({waited}s)[/dim]")

_time.sleep(3)

waited += 3

else:

console.print(f"[red]Server not ready after {MAX_WAIT}s. Aborting.[/red]")

sys.exit(1)

### Change 8 — increase easy task time_limit (NEW)

The easy task currently has time_limit=60s. With RATE_LIMIT_SLEEP=2s and typical LLM API latency of 3-5s per call, 10 steps can easily exceed 60 seconds before the agent finishes. Increase it:

# In TASKS list at top of inference.py, find easy task entry:

{

"id": "easy",

"label": "Task 1 — Add column (easy)",

"max_steps": 10,

"time_limit": 120,    # CHANGE from 60 to 120

},

CHECKPOINT — verify before proceeding to the next phase - docker compose up in one terminal, python inference.py --tasks easy in another - stdout shows ONLY [START], [STEP], and [END] lines — no rich table output, no progress bars - All rich/console.print output appears in stderr only - [END] line appears even if you Ctrl+C the run mid-way (test by killing after step 2) - [STEP] line appears even when the server returns an HTTP 500 error - Non-JSON LLM output does not cause the episode to silently end - Full easy task run completes and prints a score

PHASE 5 · openenv.yaml + .env wiring Correct spec metadata and wire env vars for HF-readiness. No runtime logic change.

### Change 1 — openenv.yaml: fix env vars and remove GROQ_API_KEY

Replace the entire baseline: block in openenv.yaml:

baseline:

script: inference.py

model: Qwen/Qwen2.5-72B-Instruct

env_vars:

HF_TOKEN: "Your HuggingFace / API key"

API_BASE_URL: "LLM endpoint (default: https://router.huggingface.co/v1)"

MODEL_NAME: "Model identifier (default: Qwen/Qwen2.5-72B-Instruct)"

DATABASE_URL: "PostgreSQL connection string"

### Change 2 — inference.py: update defaults to HuggingFace

Change the three config constants at the top of inference.py:

# BEFORE:

API_BASE_URL = os.getenv("API_BASE_URL", "https://api.groq.com/openai/v1")

MODEL_NAME   = os.getenv("MODEL_NAME", "llama-3.3-70b-versatile")

HF_TOKEN     = os.getenv("HF_TOKEN", "")

# AFTER:

API_BASE_URL = os.getenv("API_BASE_URL", "https://router.huggingface.co/v1")

MODEL_NAME   = os.getenv("MODEL_NAME", "Qwen/Qwen2.5-72B-Instruct")

HF_TOKEN     = os.getenv("HF_TOKEN") or os.getenv("API_KEY", "")

### Change 3 — .env.example: add mandatory variables

Append these lines to .env.example (do not remove existing lines):

# Mandatory hackathon variables

HF_TOKEN=your_huggingface_token_here

API_BASE_URL=https://router.huggingface.co/v1

MODEL_NAME=Qwen/Qwen2.5-72B-Instruct

To test locally with Groq: set API_BASE_URL=https://api.groq.com/openai/v1 and MODEL_NAME=llama-3.3-70b-versatile in your local .env. The code is identical — only the env var values differ.

### Change 4 — docker-compose.yml: pass mandatory vars to app service

In the app: service environment block, add pass-through entries for the mandatory variables:

app:

environment:

DATABASE_URL: postgresql://postgres:postgres@db:5432/northwind

ADMIN_DATABASE_URL: postgresql://postgres:postgres@db:5432/postgres

HF_TOKEN: ${HF_TOKEN:-}          # ADD THIS

API_BASE_URL: ${API_BASE_URL:-https://router.huggingface.co/v1}  # ADD THIS

MODEL_NAME: ${MODEL_NAME:-Qwen/Qwen2.5-72B-Instruct}            # ADD THIS

PYTHONUNBUFFERED: "1"

CHECKPOINT — verify before proceeding to the next phase - python -c "import inference; print(inference.API_BASE_URL)" prints the HuggingFace URL - Running with HF_TOKEN=test python inference.py prints 'Cannot reach server' (not a KeyError or AttributeError) - openenv.yaml contains no mention of GROQ_API_KEY - .env.example contains HF_TOKEN, API_BASE_URL, and MODEL_NAME

PHASE 6 · Observation model: add focus_tables Wire the focus_tables field that tasks already define but the model never exposes.

The tasks define get_initial_observation_data() returning focus_tables, but this method is never called in _build_observation(). The inference.py correctly falls back to showing the full schema when focus is empty, but the agent gets no guidance on which tables matter. This is a quality improvement, not a crash fix.

### Change 1 — app/models.py: add focus_tables to Observation

# In class Observation(BaseModel), add:

focus_tables: list[str] = Field(default_factory=list, description="Tables the agent should focus on for this task")

### Change 2 — app/env.py: populate focus_tables in _build_observation

# In _build_observation(), replace the return Observation(...) call:

initial_data = self._task.get_initial_observation_data() if self._task else {}

return Observation(

task_id=self._task.task_id,

task_description=self._task.description,

difficulty=self._task.difficulty,

hint=self._task.get_hint(),

current_schema=schema,

row_counts=row_counts,

step_number=self._step_number,

max_steps=self._task.max_steps,

target_description=self._task.target_description,

focus_tables=initial_data.get("focus_tables", []),   # ADD THIS

)

CHECKPOINT — verify before proceeding to the next phase - POST /reset task_id=easy — response JSON contains focus_tables: ["customers"] - POST /reset task_id=medium — response contains focus_tables: ["products"] - POST /reset task_id=hard — response contains focus_tables: ["orders"]

PHASE 7 · README.md Write the mandatory README. Required by hackathon spec. Missing = disqualified.

The hackathon explicitly requires a README with five sections. Create README.md at the repo root. Fill in the baseline scores from your actual Phase 4 run — use real numbers, not placeholders.

Give the full block below verbatim to your LLM, then paste in your real scores from the Phase 4 output.

# MigrateEnv

OpenEnv-compliant RL environment for evaluating LLM agents on real-world

PostgreSQL database schema migrations using the Northwind dataset.

## Environment description

The agent receives a Northwind database observation (schema, row counts, task

description, hint) and must submit SQL statements via POST /step to migrate

the database to a target state. Reward is computed by a composite grader across

schema correctness, data integrity, FK integrity, step efficiency, and time.

## Action space

POST /step with body: {"sql": "<single SQL statement>"}

- Allowed: SELECT, ALTER TABLE, CREATE TABLE, CREATE INDEX, UPDATE, INSERT

- Blocked: DROP DATABASE, DROP SCHEMA, TRUNCATE, DELETE without WHERE, multi-statement SQL

## Observation space

JSON object with fields:

- task_description (str): what the agent must achieve

- hint (str): suggested SQL step sequence

- current_schema (dict): live schema per table (columns, PKs, FKs, indexes)

- focus_tables (list[str]): tables most relevant to the current task

- row_counts (dict[str, int]): current row count per table

- step_number / max_steps (int): episode progress

## Tasks

| ID     | Difficulty | Description                               | Max steps |

|--------|------------|-------------------------------------------|-----------|

| easy   | Easy       | Add loyalty_tier column + CHECK constraint| 10        |

| medium | Medium     | Normalize products → product_pricing table| 20        |

| hard   | Hard       | Multi-table migration + index + audit_log | 30        |

## Setup

```bash

cp .env.example .env   # fill in HF_TOKEN

docker compose up      # starts postgres + app

```

## Running inference

```bash

HF_TOKEN=xxx python inference.py

```

## Baseline scores

| Task   | Score | Schema | Data | FK   | Steps |

|--------|-------|--------|------|------|-------|

| easy   | X.XX  | X.XX   | X.XX | X.XX | N     |

| medium | X.XX  | X.XX   | X.XX | X.XX | N     |

| hard   | X.XX  | X.XX   | X.XX | X.XX | N     |

CHECKPOINT — verify before proceeding to the next phase - README.md exists at the repo root - All five required sections are present: environment description, action space, observation space, task descriptions, setup + baseline - Baseline scores table contains real numbers from a Phase 4 run, not X.XX - The blocked actions list in Action space now includes 'DELETE without WHERE' and 'multi-statement SQL' (added in Phase 3)

PHASE 8 (later) · HuggingFace Space deployment Do this AFTER all 7 phases pass locally. No code changes — only infra setup.

Because phases 1–7 kept all runtime config in env vars, deploying to HuggingFace Spaces requires no code changes at all — only infra:

- Create a HF Space of type Docker and push the repo

- In Space settings → Repository secrets, add: HF_TOKEN, DATABASE_URL (pointing to a cloud Postgres), API_BASE_URL, MODEL_NAME

- Add tags: [openenv] to the Space README yaml frontmatter (required for the hackathon tag)

- The Dockerfile already exposes port 8000 and has a HEALTHCHECK — HF will use both automatically

- Set MIGRATEENV_HOST to your Space URL when running the evaluator remotely

HF Spaces do not include a Postgres sidecar. You need a free external Postgres (Supabase, Neon, Railway) and set DATABASE_URL to point at it. Do not push your .env file. Use HF Space secrets only.

## Quick reference — all files changed

| File | Phase | What changes |
| --- | --- | --- |
| Dockerfile | 1 | Add COPY inference.py . |
| docker-compose.yml | 1, 5 | Healthcheck, pass HF_TOKEN / API_BASE_URL / MODEL_NAME |
| requirements.txt | 1 | Already complete — verify only, no changes needed |
| app/graders/fk_grader.py | 2 | Fix from_table resolution bug |
| app/inspector.py | 2 | Case-insensitive constraint and index name matching |
| app/tasks/task_hard.py | 2 | Lowercase status query |
| app/tasks/task_medium.py | 2 | Add from_table key to FK requirement dict |
| app/graders/data_grader.py | 2 | Empty product_pricing guard + data value spot-check |
| app/sanitizer.py | 3 | Block DELETE without WHERE, multi-statement SQL, PK column drops |
| app/env.py | 3, 6 | redundant_step_count tracking, schema caching, DB reconnect, focus_tables |
| app/models.py | 6 | Add focus_tables field to Observation |
| inference.py | 4, 5 | Console stderr, [START]/[END] guarantee, [STEP] on errors, fallback, startup wait, defaults |
| openenv.yaml | 5 | Replace baseline block with correct HF_TOKEN env vars |
| .env.example | 5 | Add HF_TOKEN, API_BASE_URL, MODEL_NAME |
| README.md | 7 | Create from scratch with all 5 mandatory sections |

End of guide. All phases are self-contained and reversible. Stop at any checkpoint that fails and debug before proceeding.